Software Product Release

Phase # 4: Sprint 2

< FARRAH -فــرَّه >

Prepared by

< Ahlam Hadi Alqahtani, 444200835>

< Rama Alomair, 444200662>

< Walaa Saif Aleslam, 444200088>

< Maha Alswed, 443200734>

Supervised by

< Dr. Nouf Alromaih >

Table of Contents

1	Chapter 1: Introduction	4

1.1	The Problem	4

1.2	The Solution	4

1.3	The Product	5

1.3.1	Product Vision	5

1.3.2	Product Roadmap	5

1.3.3	Objectives	6

1.3.4	Scope	7

1.4	The Scrum Team	7

2	Chapter 2: Domain Analysis	8

2.1	Background	8

2.2	Literature Review	9

3	Chapter 3: Requirements Engineering	12

3.1	Requirements Elicitation and Analysis	12

3.1.1	Interviews	12

3.1.2	Questionnaire	14

3.2	System Users	14

3.3	Use Case Diagram	15

3.4	Product Backlog	16

4	Chapter 4: System Design and Development	20

4.1	System Architecture	20

4.2	Class Diagram	22

4.3	Data Design	24

4.4	Component Design	29

4.5	Interface Design	33

5	Chapter 5: Testing	35

5.1	User Story Acceptance Testing	35

5.2	Integration Testing	48

5.3	User Acceptance Testing	56

5.4	Discussion	60

6	Chapter 6: Conclusion and Future Work	60

7	References:  ‌	66

8	Appendix	67

Table of Tables

Table 1: 1-1 scrum team	7

Table 2: 2-2 Competing software and their features comparing with Farrah	10

Table 3: 3-1 Summarizing the participants' information	13

Table 4: 4-3 Data Dictionary showing description of all entities	26

Table 5: 4-3 Data Dictionary showing description of all relationships	26

Table 6: 4-3 Data Dictionary showing description of all attributes	29

Table 7: 5.1 User Story Acceptance Testing.	47

Table 8: 5.2 Farrah integration test plan	56

Table 9: 5.4 Evaluation of NFRs.	61

Table of Fingers

Figure 1: 1-1 Product Roadmap	5

Figure 2: 3-1 Participants’ answers to the questions	14

Figure 3: 3-3 Use case diagram of FARRAH website.	16

Figure 4: 3-4 Product backlog table.	19

Figure 5: 4-1 System Architecture of Farrah	22

Figure 6: 4-2 Class diagram for Farrah website	23

Figure 7: 4-4 ER diagram for Farrah website	24

Figure 8: 4-4 Activity diagram for View Suggested Schedule	30

Figure 9: 4-4 State diagram for Edit Schedule	32

Figure 10: 4-4 Activity diagram for Filter Places	33

Figure 11: 4-5 Site map for our website	34

Figure 12: 5-2 Farrah integration hierarchy	48

Figure 13: 5-3 Demographic Participants Information’s	57

Figure 14: 8-1 Interview’s Transcription for first Interviewee.	69

Figure 15: 8-2 Interview’s Transcription for second Interviewee.	71

Figure 16: 8-3 Interview’s Transcription for third Interviewee.	73

Figure 17: 8-4 Interview’s Transcription for fourth Interviewee.	74

Figure 18: 8-5 Product Backlog of FARRAH website in Jira.	75

Figure 19: 8.6 Graphical result of the questionnaire	78

# Chapter 1: Introduction

With the growth and development of tourism in Saudi Arabia in recent years, in line with Vision 2030, which aims to enhance the tourism sector and attract visitors from both inside and outside the Kingdom, discovering new natural tourist destinations beyond the familiar traditional ones has become an exciting experience that many travel and adventure enthusiasts seek.

Tourism is no longer limited to visiting major cities and well-known landmarks; instead, it shifts towards exploring the breathtaking natural destinations scattered across different regions of the Kingdom.

Despite the abundance of these places, finding accurate and reliable information about them remains a challenge, and travel plans for such destinations are often unorganized or even nonexistent. While platforms like “visit Saudi” provide tourism services, they do not cover rare natural locations.

This is where “Farrah” comes in—our website, which offers a seamless and enjoyable experience for exploring Saudi Arabia’s most stunning natural destinations through rich content, smart recommendations, and authentic travel experiences, ensuring that travelers can plan and enjoy well-organized and unforgettable trips with ease.

## The Problem

Despite the abundance of natural destinations in Saudi Arabia, many remain unknown to both tourists and locals. The absence of reliable reviews and accurate information makes planning trips to these places exhausting and unorganized, especially due to the lack of detailed maps and clear guidance. Even with the existence of the ‘Visit Saudi’ platform, which provides information about famous tourist attractions, it does not cover lesser-known natural destinations or offer personalized travel plans tailored to users’ interests.

## The Solution

“Farrah” will provide ideal solutions to enhance the experience of nature enthusiasts by offering rich content that includes accurate and up-to-date information about both well-known and lesser-known natural destinations in Saudi Arabia, making it easier for users to discover and explore various locations effortlessly.

Additionally, the website allows users to create personalized travel plans based on their interests, suggesting itineraries that match their preferences, such as mountain adventures, desert trips, or coastal explorations.

Moreover, the website features a dedicated section for previous visitors’ experiences and reviews, giving users a realistic perspective on destinations through ratings and practical tips that help them make better decisions when planning their trips, making the exploration experience more seamless and organized.

## The Product

### Product Vision

In this section, we will define the product vision of “Farrah”.

For all people who want to have a travel plan for natural tourist places in Saudi Arabia, Farrah is a website that provides detailed information about natural tourist places in Saudi Arabia. Unlike Visit Saudi and other tourist websites, our website provides tourist schedules for the trip.

### Product Roadmap

Figure 1: 1-1 Product Roadmap

### Objectives

In this section we will define the product, project and learning objectives

Product (customer focus-value):

These objectives are about the product, and how we will solve different problems and provide good benefits for users:

- Users can easily view their suggested schedules for their trip. This would save time and effort.

- Users have the option to add new destinations to their schedules.

- Users have the option to edit any tourism destinations into their schedules.

- Users have the option to delete any tourism destinations that they don't like from their schedules.

- Users can log in to their accounts on the website or register if they are new clients.

- Users can search for tourist places.

- Users can filter tourist places based on different criteria.

Project (solution focus-plan):

These objectives outline the development stages of Farrah platform and the outcomes to be achieved by the end of the project. They include:

- Conducting interviews with a number of tourists and nature lovers to understand the challenges they face.

- Gathering and cleaning data about all Kingdom of Saudi Arabia's natural tourist destinations.

- Identifying and understanding the requirements of the end user.

- Designing the Farrah website's user interfaces, choosing a suitable theme, and making it user-friendly.

- Developing a strong database to store information about the natural areas on the site, customer accounts and travel plans, in addition to user experiences and reviews.

- Developing the website with its full features and functions.

- Test the website extensively to ensure functionality, usability, and reliability.

Learning (student focus):

These objectives are about the team and the outcomes for the team while doing this project:

- Learning new programming languages e.g. PHP.

- Learn how to use a new IDE e.g. (Visual Studio).

- Learn how to use a new tool e.g. (Jira).

- Learn how to implement “Agile software development” and work with a scrum team.

- Learn how to do domain analysis.

- Learn how to test and validate websites to meet the requirements.

### Scope

In this section we will define our boundaries and what is outside the scope of our website.

Farrah is a website, designed to provide a seamless experience for users across both desktop and mobile devices.

Since English is the most widely used and widespread language and the easiest to communicate with, we have chosen to support our website in English to make it more accessible and usable by a larger number of people from all users and those interested in our website.

Currently, our website will not provide any external communication such as: hotel reservations,

flights, etc., and there will be no electronic payment services or any reservations.

Our scope is limited to providing travel plans and trips, but more work and development will be considered in the future.

## The Scrum Team

| Scrum Team |  |
| --- | --- |
| Product Owner: | Ahlam Hadi Alqahtani |
| Developers: | Ahlam Hadi Alqahtani Rama Alomair Walaa Saif Aleslam Maha Alswed |
| Scrum Master (SM): | Dr. Nouf Alromaih |
| Stakeholders: | Dr. Nouf Alromaih |

Table 1: 1-1 scrum team

# Chapter 2: Domain Analysis

## Background

In this section we will provide a detailed overview of the essential domain knowledge and background necessary for understanding the project.

To develop Farrah website, it is crucial to possess a strong understanding of several important topics. First and foremost, since our platform aims to be the ultimate resource for both well-known and hidden natural destinations across the Kingdom, conducting a precise and comprehensive study to identify these locations and build a strong knowledge base about them is our top priority, this includes working with databases to store details about these locations. Additionally, real-time weather data, which can be integrated using APIs (Application Programming Interfaces is a set of rules and protocols that allow different software applications to communicate with each other) such as AccuWeather, OpenWeatherMap, or WeatherAPI, we will obtain an API key and use HTTP queries to obtain weather data in XML or JSON format, with information on temperature, humidity, and wind speed. We will then use JavaScript to process this data and show it in our user interface. Also, we need to learn how to implement Agile development approaches professionally and working effectively within a Scrum team as well. conducting domain analysis and ensuring thorough website testing and validation. Utilizing tools like Jira for project management and Visual Studio for development will be key to optimizing the development workflow and maintaining high-quality performance.

By integrating these aspects, Farrah hopes to be a user-friendly and complete platform that transforms the way people explore Saudi Arabia’s natural landscapes.

## Literature Review

In this section, we will define the competitors and analyze their strengths and limitations.

- Visit Saudi [2]: An official tourism website of Saudi Arabia, providing detailed information about destinations, events, and essential travel services.

Strengths:

1- Offers comprehensive information about Saudi Arabia, including:

- Health information.

- Weather updates.

- Financial transactions and services.

- Internet and telecommunications services.

2- Provides location services linked to Google Maps.

3- Supports multiple languages.

4- Provides customer support.

Limitations:

1- Does not support customized travel itinerary creation.

2- Lacks direct user reviews.

3- Focuses on popular tourist destinations.

2. Saudi Discovery [3]: An online platform specializing in various booking services within Saudi Arabia.

Strengths:

1- Provides comprehensive travel plans that include accommodation and flight bookings.

2- Reviews from different sources.

3- Two customer support options: WhatsApp and an automated response system.

Limitations:

1- Does not provide direct user reviews within the platform.

| Feature | Visit Saudi | Saudi discovery | Farrah |
| --- | --- | --- | --- |
| Creates customized travel plan. | ✖️ | ✖️ | ✔️ |
| Direct visitor reviews within the website | ✖️ | ✖️ | ✔️ |
| Supports the Arabic language | ✔️ | ✔️ | ✖️ |
| Comprehensive information about natural places | ✔️ | ✔️ | ✔️ |
| Event bookings | ✔️ | ✔️ | ✖️ |
| Covers a wide range of natural destinations | ✔️ | ✖️ | ✔️ |

2- Limited regional coverage within Saudi Arabia, as it does not include many destinations.

Table 2: 2-2 Competing software and their features comparing with Farrah

Farrah stands out from Visit Saudi [2] and Saudi Discovery [3] by focusing

on natural destinations in Saudi Arabia, offering a more personalized and interactive travel

experience for nature enthusiasts. Unlike Visit Saudi [2], which provides general tourism information, Farrah allows users to discover rare natural places and create customized travel plans based on their interests. Similarly, while Saudi Discovery [3] offers bookings and pre-set travel guides, it does not cover many unique natural destinations, a feature that Farrah provides.

Additionally, both Visit Saudi [2] and Saudi Discovery [3] lack direct user reviews and feedback systems, making Farrah more interactive by allowing users to share their experiences and opinions on natural destinations. Moreover, Farrah features an advanced filtering system that helps users explore natural destinations based on their preferences, such as mountains, deserts, or beaches.

# Chapter 3: Requirements Engineering

## Requirements Elicitation and Analysis

In this section, we will describe our approach to eliciting requirements for our project. Initially, we documented and elicited requirements using techniques such as user interviews and questionnaires. We relied primarily on these techniques to effectively gather requirements. These methods allowed us to gather valuable insights into the factors influencing visitor decisions, the challenges they face, and the features that could enhance their experience.

Regarding the interviews (see Appendix A: Interviews), we interviewed four stakeholders as a valuable source of information. We formulated seven targeted questions focusing on the frequency of their visits, their interest in discovering new locations, the factors influencing their choice of destinations, their preferred activities, and the challenges they face during their visits. Through these interviews, we gained direct insights from the participants into what makes a visit to nature enjoyable or challenging, helping us to define the basic requirements for our project.

In addition, we used questionnaires (see Appendix B: Questionnaires) as another method for eliciting requirements. We distributed a set of seven carefully designed questions, six of which were closed and one open-ended, to gather more information from a broader range of stakeholders, and collected a total of 28 responses, allowing us to analyse common trends and patterns among visitors. The questionnaires covered topics such as the ease of accessing information about natural places, the influence of recommendations from friends or online sources on their decisions, and the difficulties they face when planning trips. By analysing the collected data and visualizing it in graphs, we gained a deeper understanding of the collective needs and expectations of our stakeholders.

### Interviews

Through the interviews, we gained valuable insights and results about individuals’ preferences and experiences when visiting natural places in Saudi Arabia.

We found that some individuals prefer recreational and cultural places over natural areas (from interview 1), and some explore natural areas several times a month, especially when the weather is suitable (from interview 3). As for visitors from outside Saudi Arabia, they consider AlUla a unique and memorable experience (from interview 2). As for exploring unknown destinations, some participants stated that they do not prefer visiting well-known places, especially if they do not have sufficient information and safety instructions (from interview 1), while some enjoy exploring and sharing experiences with friends and others (from interview 3). Some stated that social media has influenced travel choices (from interview 2). The most important factors for choosing a destination were as follows: location accuracy, safety information/availability of facilities and transportation (from interview 1), weather conditions, and availability of diverse and enjoyable activities such as camping and hiking, etc. (from interview 4). In terms of challenges, some find incorrect location coordinates challenging (from interview 3), while others find it difficult to determine the best times to visit a place due to weather conditions (from interview 2), while others find it very difficult to convince family or friends to join trips (from interview 4), and some find old reviews difficult because they do not reflect current seasonal changes (from interview 4). Most people prefer recommendations of all kinds, such as recommendations from close friends and family (from interview 3), while some are interested in recommendations from social media, especially TikTok (from interview 2), and some are interested in recent ratings for its reliability (from interview 4). Many participants made suggestions for improving the site, most notably: real-time and weather updates and its visibility to the crowd (from interview 1), personalized trip planning features that tailor recommendations based on user preferences and previous visits (from interview 2), and a community forum where visitors can share experiences and tips (from interview 3).

Here is information about our participations:

| Participants | Location | Gender | Age | Nationality | Occupation | Educational Level |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Riyadh | Male | 42 | Saudi Arabia | Computer engineering | Master |
| 2 | Riyadh | Male | 30 | Lebanon | Interior design | Bachelor |
| 3 | Riyadh | Male | 22 | Saudi Arabia | Industrial engineering | Bachelor |
| 4 | Riyadh | Female | 22 | Syria | IT | Bachelor |

Table 3: 3-1 Summarizing the participants' information

### Questionnaire

Figure 2: 3-1 Participants’ answers to the questions

In summary, the interviews and questionnaire provided valuable insights into individuals’ preferences, challenges, and expectations when visiting natural places in Saudi Arabia.

The results showed that recommendations and reviews via the internet and social media, are important for enhancing travel experiences as they play a significant role in travel decisions. While many prefer to visit well-known places, However, there is a growing interest in exploring lesser-known natural places. Implementing real-time information, community forums, and planning features could significantly improve the travel experience for nature explorers in Saudi Arabia.

## System Users

In this section we will describe detailed characteristics of our users.

We have two main types of users of our website: foreign tourists, and locals, whether citizens or residents, who explore natural destinations and use the website's features to plan their trips.

- Users are expected to be 16 years or older.

- Users can be of any nationality.

- Users must be able to read/write and understand basic English.

- Users can be of any gender, i.e. male or female.

- Users may be of any educational level, as long as they are adults and responsible.

- Users may have travel experience, while others may be beginners looking for destinations and recommendations for their first trip.

- Users may be interested in outdoor activities and exploring natural destinations.

- Users should have basic knowledge of digital technology to navigate the website and use its features effectively.

- We expect the user to have some basic prior knowledge of travel platforms and planning for similar travel destinations.

- Some users may prefer to travel without planning, while others plan their trips in advance.

## Use Case Diagram

In this section, we will provide the use case for Farrah's website. The website user (actor) interacts with various use cases (functionalities) such as (viewing suggested schedules, adding destinations ...., etc.).

We have 2 types of relationships in the diagram:

- <include> is used when a use case contains the processes of another use case as part of its normal flow of actions.[4] For example (view suggested scheduled) use case includes (login/register). This means that the user must log in before viewing suggested schedules.

- <extend> is an optional behavior added to use case [4]as we have here in the diagram (Search for places) extends (filter places). This means that while you are searching for places, you have the option to filter these places based on different criteria.

Figure 3: 3-3 Use case diagram of FARRAH website.

## Product Backlog

In this section, we will present the Product Backlog, which includes the following Product Backlog Items (PBIs) represented as user stories. the size of each user story (in story points), the type of user story it represents (e.g., Feature, defect, technical work, Knowledge acquisition), and acceptance criteria as they are shown in the table below. The items in product backlog are ordered based on their priority (‘highest priority items are listed first then the lower priority”). The product backlog will be represented also by Jira.

| PBI (user story) | Size (story points) | Type (Feature, defect, Technical work, Knowledge acquisition) | Acceptance Criteria The conditions of satisfaction that must be met for that item to be accepted. |
| --- | --- | --- | --- |
| As a user, I want to register for an account so that I can get benefits from the website’s services. | 3 | Feature | - As a new user, I will get registered only after I enter username, email, password (at least 8 characters) and phone number. - If I enter an existing email address, then the system will give me an error message and not let me register. |
| As a user, I want to be able to log in to my account so that I can access my personalized schedules and information. | 2 | Feature | - As a user, if I enter my username and password, then the system will redirect me to my account and my personalized features. - If I forget my password, the system should give me the ability to reset. |
| As a user, I want to view a suggested schedule for my trip so that I can save time and manage my trip efficiently. | 3 | Feature | - As a user, I want the system to provide a suggested schedule by asking me some questions. - If I want to see my schedule, I must log in first. - As a user, if there are any updates or modifications to my schedule, I want it to appear immediately. |
| As a user, I want to add new destinations to my schedule so that I can customize my schedule. | 2 | Feature | - As a user, if I want to add a new destination, I must select the destination first. - If the destination is added successfully to the schedule, the user will get a confirmation message. |
| As a user, I want to be able to edit my schedule so that I can update my schedule based on my preferences. | 2 | Feature | - As a user, I can edit the time and date of a selected destination, then the System will check that the entered time and date are correctly placed. - If any changes are made, they will appear immediately on schedule. |
| As a user, I want to be able to delete any destinations from my schedule so that I can adjust my schedule as needed. | 2 | Feature | - As a user, when I am viewing my schedule, the delete button will be available if I want to delete any destination from the schedule. - If a user wants to delete a destination, the system should display a message to make sure that the user wants to delete it. - If the destination is deleted successfully, then the updated schedule is displayed. |
| As a user, I want to search for places so that I can find detailed information about this destination. | 2 | Feature | - As a user, if I want to search for something, I want the search bar to be displayed in a prominent and intuitive location (e.g., top of the homepage or in the navigation bar). - As a user, I can view more detailed information such as (photos, reviews, location) |
| As a user, I want to filter places based on different criteria so that I can easily find what I am looking for. | 2 | Feature | - As a user, I can filter places based on different criteria like (Destination type, region etc.). When I filter based on what I want, the destinations results will be updated based on this criterion. - If I want to return the destinations result to its default, I can reset the filtering criteria. |
| As a user, I want to be able to review a destination so that I can write my opinion about it. | 2 | Feature | - If I want to write a review, I must log in first. - As a user, I must choose the destination first to write the review for it. |
| As a user, I want to have the ability to log out of my account so that I can end my session and ensure the security of my personal information. | 2 | Feature | - If I click on “logout” button, then the system should log me out and redirect me to the main page. - If I try to access restricted pages after logging out, then the system should redirect me to the login page. |
| As a user, I want the system to be 96% available so that I can access my schedule whenever I want. | 5 | Feature | - As a user, if I opened the website 5 times a day, then 4 of them should be available to use. |
| As a user, I want a clean and user-friendly website so that I can easily navigate the website. | 1 | Feature | - As a user, I want the icons to be meaningful and clear, so I can perform tasks easily. |

Figure 4: 3-4 Product backlog table.

# Chapter 4: System Design and Development

## System Architecture

The system architecture of an application significantly impacts its performance, scalability, and maintainability. In this section, we will discuss the system architecture chosen for our website, “Farrah”.

The system architecture forms the foundation of the website, defining how various components interact and communicate to ensure seamless functionality and an optimal user experience. After evaluating multiple architectural patterns, we selected the Client-Server Architecture for “Farrah” (as illustrated in Figure 4.1).

This architecture separates the system into two main components:

1.	Client-side (Frontend)

2.	Server-side (Backend)

The client-side component provides a user-friendly and interactive experience, allowing users to register and log in securely, search for destinations, view personalized trip plans, modify trip plans, and submit reviews and ratings. It ensures the efficient display of essential data, smooth user input handling, and an overall seamless experience.

The server-side component is critical to the design since it serves as a central system for managing business logic, user data, and trip-related functionalities. It handles user requests, manages authentication, and interacts with the SQL database to retrieve, update, and maintain accurate and up-to-date information. The server also processes destination storage, trip management, personalized recommendations, reviews, and ratings, ensuring seamless communication between the client and the database and maintaining the website data using HTML, CSS, PHP, and JavaScript programming languages.

We chose the Client-Server Architecture for a variety of reasons. First, it provides a clear separation between the client-side (frontend) and the server-side (backend and database), which enhances the system’s modularity and maintainability. This structure allows for efficient updates and improvements to specific components without affecting the entire system. Scalability is another advantage of the Client-Server Architecture, as it allows multiple users to interact with the website simultaneously while efficiently handling large amounts of data and requests. Additionally, this architecture enhances security, as critical operations like user authentication, trip data storage, and access control are centralized on the server, ensuring that sensitive user data remains protected and accessible only to authorized individuals.

We explored multiple architectural options for the “Farrah” platform but ultimately ruled them out for various reasons.

The Layered Architecture was not selected as it relies on dividing the system into multiple abstraction layers to separate concerns and enhance maintainability. While it improves scalability and modularity, it introduces unnecessary complexity and additional overhead, making it more suitable for large-scale enterprise applications rather than a trip-planning platform like “Farrah.”

The MVC (Model-View-Controller) Architecture was also considered but ultimately discarded because it is best suited for applications with complex user interfaces and multiple views. Since “Farrah” requires a simpler structure to ensure a smooth and fast user experience, implementing MVC would have introduced unnecessary complexity.

The Repository Architecture, commonly used for managing data access and storage in highly complex systems, was not chosen as “Farrah” does not require such an advanced abstraction layer. Using this architecture would have resulted in unnecessary overhead without significant benefits.

Lastly, the Pipe and Filter Architecture was deemed unsuitable as it is primarily used for sequential data processing without direct user interaction. However, since “Farrah” heavily depends on continuous user engagement and interactions, this architecture would not be a practical choice.

After a thorough architectural analysis of “Farrah”, we determined that the Client-Server Architecture is the most suitable option. It provides a clear separation of concerns, enhances security, and ensures scalability, offering a solid foundation for efficient deployment and long-term system performance.

Figure 5: 4-1 System Architecture of Farrah

## Class Diagram

In this section we will show the UML class diagram of the “Farrah” website, which is a trip scheduling system where users can have suggested schedules and modify them as they want. Also, they can view destinations, find out detailed information about them, write reviews on destinations, and search for specific destinations.

Figure 6: 4-2 Class diagram for Farrah website

## Data Design

In this section, we will describe the data structure and its contents. Our system is built on a SQL database, and below you will see our ER diagram, relational diagram, and data dictionary.

- The ER diagram

Figure 7: 4-4 ER diagram for Farrah website

- The relational schema

User (UserID, Name, PhoneNumber, Email, Password)

Primary Key: UserID

Review (ReviewID, Rating, Comment, Date)

Primary Key: ReviewID

Foreign Key: UserID References User (UserID)

Foreign Key: DestinationID References Destination (DestinationID)

ReviewImage (ReviewID, ReviewImage)

Primary Key: ReviewImage

TripScheduler (ScheduleID, Date, Time, StartDate, Duration)

Primary Key: ScheduleID

Foreign Key: UserID References User (UserID)

Destination (DestinationID, Name, Sentence, Latitude, Longitude, City, Region, Type, Description, TimeNeeded, BackgroundPhoto)

Primary Key: DestinationID

Contains (ScheduleID, DestinationID, StartDateTime, EndDateTime)

Primary Key: ScheduleID, DestinationID

Foreign Key: DestinationID References Destination (DestinationID)

Foreign Key: ScheduleID References TripScheduler (ScheduleID)

ThingstoDo (DestinationID, ThingsToDo)

Primary Key: ThingsToDo

DestinationImage (DestinationID, DestinationImage)

Primary Key: DestinationImage

- The data dictionary

- Data Dictionary showing description of all entities:

| Entity Name | Description | Occurrence |
| --- | --- | --- |
| User | A “User” is the person who uses our website and schedules his trips and rates the destination or writes comments about it. | Each user has the right to choose whether or not to write reviews, and each user has the right to choose whether or not to plan schedulers. |
| Destination | The “Destination” is a natural place in the Kingdom of Saudi Arabia that the user might want to visit. | Each destination can be on one or more schedules, and if it is new of course it will not have any reviews, or it can have one or more reviews. |
| Review | “Review” is what a user writes about the destination. | Each review is for one user and one destination only. |
| TripScheduler | A “TripScheduler” is a schedule in which the user plans to visit some destinations. | Each schedule belongs to only one user, and each schedule has one or more destinations. |

Table 4: 4-3 Data Dictionary showing description of all entities

- Data Dictionary showing description of all relationships:

| Entity Name | Multiplicity | Relationship | Entity Name | Multiplicity |
| --- | --- | --- | --- | --- |
| User | 1..1 1..1 | Writes Owns | Review TripScheduler | 0..* 0..* |
| TripScheduler | 1..* | Contains | Destination | 1..* |
| Destination | 1..1 | Has | Review | 0..* |

Table 5: 4-3 Data Dictionary showing description of all relationships

- Data Dictionary showing description of all attributes:

| Entity Name | Attribute | Description | Data Type | Length | Nulls | Multi-Valued | Default Value | Range | PK |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User | UserID | User’s Id | Varchar | 255 | No | No |  |  | Yes |
|  | Name | User’s name | Varchar | 50 | No | No |  |  |  |
|  | PhoneNumber | User’s phone number | Varchar | 15 | No | No |  |  |  |
|  | Email | User’s email | Varchar | 100 | No | No |  |  |  |
|  | Password | User’s password | Varchar | 255 | No | No |  |  |  |
| Destination | DestinationID | Destination’s Id | Varchar | 255 | No | No |  |  | Yes |
|  | Name | Destination’s name | Varchar | 100 | No | No |  |  |  |
|  | Sentence | The opening sentence of the destination | Varchar | 700 | No | No |  |  |  |
|  | Latitude | Destination latitude | Float |  | No |  |  |  |  |
|  | Longitude | Destination longitude | Float |  | No |  |  |  |  |
|  | City | Destination’s city | Varchar | 100 | No | No |  |  |  |
|  | Description | Destination’s description | Varchar | 700 | No | No |  |  |  |
|  | Region | Destination’s region | Varchar | 100 | No | No |  |  |  |
|  | Type | Destination’s category | Varchar | 50 | No | Yes |  |  |  |
|  | TimeNeeded | How much this destination will take | Varchar | 20 | No | No |  |  |  |
|  | BackgroundPhoto | Background image for the destination | Varchar | 800 | No | No |  |  |  |
|  | ThingsToDo | The activity that the user can do in this destination | Varchar | 300 | No | Yes |  |  |  |
|  | Destinationimage | Destination’s images | Varchar | 800 | Yes | Yes |  |  |  |
| TripScheduler | ScheduleID | Schedule’s Id | Varchar | 255 | No | No |  |  | Yes |
|  | Date | Date of when the user creates the schedule | DATETIME |  | No | No |  |  |  |
|  | Time | Time of when the user creates the schedule | TIMESTAMP |  | No | No |  |  |  |
|  | StartDate | The date the trip will start | Date |  | No | No |  |  |  |
|  | Duration | How long will the trip be | INT | 11 | No | No |  |  |  |
| Review | ReviewsID | Review’s Id | INT | 11 | No | No |  |  | Yes |
|  | Rating | User’s rate about the destination | INT | 11 | No | No |  | 1-5 |  |
|  | Comment | User’s comment about the destination | Varchar | 400 | Yes | No |  |  |  |
|  | Date | Reviews created time | TIMESTAMP |  | No | No |  |  |  |
|  | ReviewImage | Images that the user provided | Varchar | 800 | Yes | Yes |  |  |  |

Table 6: 4-3 Data Dictionary showing description of all attributes

## Component Design

1-View Suggested Schedule

Classification: Function

Definition: The user should be able to generate a personalized schedule using Farrah AI model.

Construction:

Inputs: user’s answers.

Precondition: User must be signed up and logged in.

Postcondition: Suggested schedule is displayed to the user and placed in  MySchedule page.

Pseudocode:

BEGIN

IF user go to Farrah personalized schedule page from side bar THEN

DISPLAY trip planning questions

RECEIVE user responses

GENERATE suggested schedule using AI model

DISPLAY schedule to user

ENDIF

END

Activity diagram:

Figure 8: 4-4 Activity diagram for View Suggested Schedule

2-Edit Schedule

Classification: Function

Definition: The user should be able to edit the time and date of the schedule based on his/her      preferences.

Construction:

Inputs: Time, Date.

Precondition: User must be signed up and logged in and have generated schedule in my schedule page.

Postcondition: Selected schedule is updated according to user edits.

Pseudocode:

BEGIN

IF user go to my schedule page from side bar THEN

DISPLAY user’s exist schedule

DISPLAY add more button

IF user press add more button

ENTER edit mode

PROMPT user to modify time and date

VALIDATE input

IF input is valid THEN

SAVE change

DISPLAY done message

ELSE

DISPLAY error message

ENDIF

DISPLAY final schedule

ENDIF

ENDIF

END

State diagram:

Figure 9: 4-4 State diagram for Edit Schedule

3-Filter Places

Classification: Function

Definition: The user should be able to filter destinations based on type or region or both.

Construction:

Inputs: choice from filter list.

Precondition: User must be signed up and logged in.

Postcondition: Filtered results are displayed accordingly.

Pseudocode:

BEGIN

IF user go to destinations page from header or from explore more button THEN

DISPLAY Farrah’s all destinations

DISPLAY available filter options

IF user filters by type or region or both THEN

APPLY filters

DISPLAY result

ENDIF

ENDIF

END

Activity diagram:

Figure 10: 4-4 Activity diagram for Filter Places

## Interface Design

- Farrah site map:

Figure 11: 4-5 Site map for our website

- UX guidelines:

1. Control and freedom for users: the users can cancel modification of destinations in schedules while they are trying to modify. Also, in the search bar they have an exit button to stop searching at any time they want.

2. UX/UI consistency and standards: the header, footer and sidebar are the same for all pages. Also, we applied standards for search and exit icons that users are familiar with.

3. System status visibility: if users complete the registration or log-in process correctly, the system will show a pop-up message indicating that everything is going right, and let users know that they will be redirected to Farrah's main page

4. Error prevention: when a user wants to delete a destination from the schedule, the system shows a confirmation message to indicate whether the user is sure to delete or cancel the deletion.

5. Aesthetic and minimalist design: all interfaces are clean and there are no unnecessary icons or text.

6. Easy error recognition, diagnosis, and recovery: if users, while logging in or registering, enter something wrong as the email without “@”, or entering a phone number in the wrong format, then a pop-up message with an explanation will appear to let users know what they did wrong.

# Chapter 5: Testing

## User Story Acceptance Testing

In this section, the process starts with User Story Acceptance Testing, where each feature is assessed against pre-written user stories to make sure it satisfies end-user needs. The goal of this testing was to verify whether all acceptance criteria associated with each user's story are fully satisfied or not.

Before testing with actual users from the target audience, we first prepared the use cases to be tested. The testing process was conducted in an appropriate environment to make sure they could concentrate. We observed the users as they performed the tasks to confirm that all acceptance criteria were successfully met.

All user stories were tested, which are related to: registering, logging in, viewing the suggested schedule, adding new destinations to the schedule, editing the schedule, deleting destinations from the schedule, searching for places, filtering places, reviewing a destination, logging out, functions, in addition to non-functional requirements related to user stories, such as availability and user-friendly website, detailed information about the user stories tested, and their acceptance criteria will be provided in the following table.

| Sprint Number | User Story | Acceptance criteria | Test cases(s) | Pass? | Comments |
| --- | --- | --- | --- | --- | --- |
| 1 | As a user, I want to register for an account so that I can get benefits from the website’s services. | -As a new user, I will get registered only after I enter username, email, password (at least 8 characters) and phone number. -If I enter an existing email address, then the system will give me an error message and not let me register. | 1- Click on the register link from the main website page. 2-fill in the required fields with invalid email, short password, wrong phone format and a blank field. 3-click on submit button 4-verify that the appropriate error message is shown. 5- fill all fields correctly 6- verify that the account was created, and the user is redirected to the website's homepage | Yes | - |
| 1 | As a user, I want to be able to log in to my account so that I can access my personalized schedules and information. | -As a user, if I enter my username and password, then the system will redirect me to my account and my personalized features. -If I forget my password, the system should give me the ability to reset. | 1- Click on the log-in button from the main website page. 2-fill in the fields with invalid email, incorrect password. 3- verify that the appropriate error message is shown. 4- Click on the reset password link. 5- verify user redirected to reset password page. 6- Click on the “Cancel” button. 7- Verify that the user is redirected to the log-in page. 8- Click on the reset password link. 9- Fill in all required fields correctly (valid email format, password of 8 characters). 10. Click on the “Reset Password” button. 11-verify a confirmation is shown, and the user is redirected to the log-in page. 12- Fill in the log-in fields with the correct email and new password. 13- Verify that the user is authenticated, and a confirmation message is shown, and the user is redirected to the website homepage. | Yes | As many users may have the same username, we changed the login to be filled with an email because no 2 users can have same email. |
| 1 | As a user, I want to view a suggested schedule for my trip so that I can save time and manage my trip efficiently. | -As a user, I want the system to provide a suggested schedule by asking me some questions. -If I want to see my schedule, I must log in first. -As a user, if there are any updates or modifications to my schedule, I want it to appear immediately. | 1- Click on the Farrah personalized schedule link from the sidebar. 2-let the field empty. 3- Verify that the appropriate error message is shown and do not move on to the next question until it is filled out. 4- fill out all questions properly. 5- Click on the “Generate schedule” button and redirect user to my schedules page. 6- if the user's responses do not match any of the destinations on the website, an alert message is shown, and no schedule is created. 7- verify that no new schedule is shown on my schedules page. 8- If the user's responses match with the destinations on the website, then a confirmation message is shown that a schedule is created. 9- verify that the new schedule is shown on my schedules page. 10-Click on the “More details” button. 11- Verify that the schedule is shown in calendar format. 10- Drag a destination to alter the day during the trip duration. 12- verify that changes appear immediately in the schedule. 13- User refreshed the page. 14- verify that the changes are not shown anymore in the schedule (not saved). 15- Repeat the steps for altering a destination. 16- verify that changes appear immediately in the schedule. 17- Click the “save all changes” button. 18- Verify that a confirmation message is shown, and changes are still shown in the schedule. 19- User refreshed the page. 20- Verify that changes are saved (alter a destination day) and are shown in the schedule. 21- click on the “signout” link from the sidebar. 22- Try to access my schedules page without logging in. 23- Verify that the session is expired, and the user is redirected to the log-in page. | Yes | - |
| 1 | As a user, I want to add new destinations to my schedule so that I can customize my schedule. | -As a user, if I want to add a new destination, I must select the destination first. -If the destination is added successfully to the schedule, the user will get a confirmation message. | 1. Click on the “my schedules” link from the sidebar. 2. Choose the schedule that the user wants to add a new destination for (if there are no schedules, click on the "Discover more" button to let the website suggest a schedule). 3- click on the more details button and the user will be redirected to the schedule details page. 4- Verify that the schedule is shown in calendar format. 5- Click on the "Add Destination" button. 6- Verify a window with a dropdown list for all destinations is shown and a dropdown menu for date and time is shown. 7- Select the destination, date and time. 8- Verify that the user cannot select a date that is earlier than the start date for the trip that the user selected while generating the schedule. 9- Click on the "Add Destination" button. 10- Verify that changes are shown immediately in the schedule calendar. 11-Click the “save all changes” button. 12- Verify that an alert message is shown, and changes are still shown in the schedule. 13- User refreshed the page. 14- Verify that changes are saved (add a destination) and are shown in the schedule. | Yes | - |
| 2 | As a user, I want to be able to edit my schedule so that I can update my schedule based on my preferences. | -As a user, I can edit the time and date of a selected destination, then the System will check that the entered time and date are correctly placed. -If any changes are made, they will appear immediately on schedule. | 1- Click on the “my schedules” link from the sidebar. 2-choose the schedule that the user wants to edit a destination in (if there are no schedules, click on the "Discover more" button to create a schedule). 3- click on the "more details" button and the user will be redirected to the schedule details page. 4- Verify that the schedule is shown in calendar format. 5- Click on the destination the user wants to edit. 6- Verify a window with information about this destination is shown. 7- Select the date and time the user wants. 8- Verify that the user cannot select a date that is earlier than the start date for the trip that the user selected while generating the schedule. 9- Click on the “save changes” button. 10- Verify that changes are shown immediately in the schedule calendar. 11- Click on the" save all changes" button. 12- verify an alert message shows that all changes are saved. 13- Verify that changes are saved (add a destination) and are shown in the schedule. 8- Drag a destination the user wants to edit and put it on the day that it is before the start date of the trip. 9- Verify that an alert message is shown, and no changes are shown in the schedule. | Yes | - |
| 2 | As a user, I want to be able to delete any destinations from my schedule so that I can adjust my schedule as needed. | -As a user, when I am viewing my schedule, the delete button will be available if I want to delete any destination from the schedule. -If a user wants to delete a destination, the system should display a message to make sure that the user wants to delete it. -If the destination is deleted successfully, then the updated schedule is displayed. | 1- Click on the “my schedules” link from the sidebar. 2- Choose the schedule that the user wants to delete a destination from (if there are no schedules, click on the "Discover more" button to create a schedule). 3- Click on the "more details" button. 4- verify that the user is redirected to the schedule details page. 5. Verify that the schedule is shown in calendar format. 6. Click on the destination the user wants to delete. 7-Verify a window with information about this destination is shown. 8. Click on the "delete" button. 9- Verify that a confirmation message is displayed with two options: “OK and cancel” 10. Click on “cancel”. 11-Verify that no changes appear in the schedule calendar. 12- Repeat steps for deleting destination. 13- Click on “OK” rather than “cancel” in the confirmation message. 14. Verify that the destination is deleted from the schedule calendar. 15. Click on the “save All changes” button. 16- verify that an alert message shows that all changes are saved. 17- Verify that changes are saved (delete a destination) and are shown in the schedule. | Yes | The user was expecting that the delete process would be within the x button on the destination in calendar format. |
| 2 | As a user, I want to search for places so that I can find detailed information about this destination. | -As a user, if I want to search for something, I want the search bar to be displayed in a prominent and intuitive location (e.g., top of the homepage or in the navigation bar). -As a user, I can view more detailed information such as (photos, reviews, location) | 1- Verify that the search bar is displayed at the top of the homepage. 2- Click on the search bar. 2-Type a specific destination name in the search box. 3- Click on the search button. 4- Verify that the resulting destinations match with the name the user typed are shown. 5- click on the "read more" link under destination info. 6- verify that more information about the destination, such as location, photos etc. is shown. | Yes | - |
| 2 | As a user, I want to filter places based on different criteria so that I can easily find what I am looking for. | -As a user, I can filter places based on different criteria like (Destination type, region etc.). When I filter based on what I want, the destinations results will be updated based on this criterion. -If I want to return the destinations result to its default, I can reset the filtering criteria. | 1- Click on the "Destinations" link on the website's home page. 2- Verify that there are different criteria to filter with. 3- Select criteria that the user wants to filter destinations based on from the drop-down list. 4- Verify that the resulting destinations are updated based on the criterion that has been selected. 5- Select the "All" option from the drop-down list to reset to the default. 6- Verify that the resulting destinations are reset (all destinations are shown). | Yes | - |
| 3 | As a user, I want to be able to review a destination so that I can write my opinion about it. | -If I want to write a review, I must log in first. -As a user, I must choose the destination first to write the review for it. | 1- Select a destination from the home page or destination page. 2- Choose the destination the user wants to review it. 3- Click on the "read more" link under destination. 4- Scroll to the end of the page. 5- rate destination and write user comments and if there are photos, upload them. 6- Click on the “submit” button. 7- Verify that the page is reloaded, and the review is shown in the “Reviews of visitors” section. | Yes | - |
| 3 | As a user, I want to have the ability to log out of my account so that I can end my session and ensure the security of my personal information. | -If I click on “logout” button, then the system should log me out and redirect me to the main page. -If I try to access restricted pages after logging out, then the system should redirect me to the login page. | 1. Click on the “log out” button at the end of the sidebar. 2- Verify that the user is logged out of their account, redirected to the website's main page and no longer has access to the website. 3- Try to access a page within the Website. 4- Verify that the session is expired, and the user is redirected to the log-in page to log in first. | Yes | - |
| 3 | As a user, I want the system to be 96% available so that I can access my schedule whenever I want. | As a user, if I opened the website 10 times a day, then 9 of them should be available to use. | 1- Open the Website 5 times. 2- Verify that, at least 9 of 10 times, the Website is available. | Yes | - |
| 3 | As a user, I want a clean and user-friendly website so that I can easily navigate the website. | -As a user, I want the icons to be meaningful and clear, so I can perform tasks easily. | 1- user logged in to the website's home page. 2- verify the search icon and arrows perform tasks as user familiar with from user pre-knowledge within different websites. | Yes | - |

Table 7: 5.1 User Story Acceptance Testing.

As seen in the table, every system component has successfully completed the test cases, demonstrating that the components interact smoothly and provide the desired user functionalities. However, the only exception was the delete destination functionality. Although it operates correctly, the user had expected that selecting the "X" button on the destination in the calendar interface would initiate the deletion procedure.

## Integration Testing

In this section, we will conduct integration testing to examine how the individual components interact when integrated into the system. This type of testing focuses on verifying the seamless interface between the system components, ensuring that each part of the system works together effectively, providing a smooth and integrated user experience.

we will present the “Farrah” integration hierarchy, designed to show the sequence and integration of various components in the system. This hierarchy illustrates the flow from user registration, through exploring destinations, to generating personalized schedules, ensuring that all components are properly integrated to deliver a cohesive user experience.

Figure 12: 5-2 Farrah integration hierarchy

Now we will outline the integration testing plan table, which is introduced to ensure that the existing system components work seamlessly with the newly added components. This will be done by examining several test cases related to each component, with a clear indication of whether each component successfully passes the respective test cases.

| System Components | New Component | Test Case | Pass? | Comments |
| --- | --- | --- | --- | --- |
| -Register | Login to the system | 1. The user registered successfully. 2. The signed-up user logged in successfully. | Yes | - |
| -Register - Login to system | View Destinations | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. | Yes | - |
| -Register - Login to system - View destinations | Filter Destinations | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations | View Destination Details | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details | Review Destination | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination | Search Destination | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination | Generate Schedule | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - Generate Schedule | View Generated Schedules | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - Generate Schedule - View Generated Schedules | Edit Schedule | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. 10. The logged-in user modified the schedule by updating the time or date, deleting, or adding a destination. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - Generate Schedule - View Generated Schedules - Edit Schedule | Delete Schedule | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destinations list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. 10. The logged-in user modified the schedule by updating the time or date, deleting, or adding a destination. 11. The logged-in user deleted the schedule. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - Generate Schedule - View Generated Schedules - Edit Schedule - Delete Schedule | View Personal Information | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destination list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. 10. The logged-in user modified the schedule by updating the time or date, deleting, or adding a destination. 11. The logged-in user deleted the schedule. 12. The logged-in user viewed his personal information page. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - View personalized schedule - Generate schedule - Edit schedule - Delete schedule - View personal information | Modify personal information | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destination list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. 10. The logged-in user modified the schedule by updating the time or date, deleting, or adding a destination. 11. The logged-in user deleted the schedule. 12. The logged-in user viewed his personal information page 13. The logged-in user modified his personal information. | Yes | - |
| -Register - Login to system - View destinations - Filter destinations - View destination details - Review destination - Search destination - View personalized schedule - Generate schedule - Edit schedule - Delete schedule - View personal information -Modify personal information | Log out from the system | 1. The user registered successfully. 2. The signed-up user logged in successfully. 3. The logged-in user navigated to the destination list. 4. The logged-in user applied filters by type and region. 5. The logged-in user selected a destination to view its details. 6. The logged-in user submitted a review for the selected destination. 7. The logged-in user used the global search bar to find a destination. 8. The logged-in user navigated to FARRAH personalized schedule page, answered the questions, and then the schedule was generated by the system. 9. The logged-in user navigated to the My Schedules page and viewed his Generated schedules. 10. The logged-in user modified the schedule by updating the time or date, deleting, or adding a destination. 11. The logged-in user deleted the schedule. 12. The logged-in user viewed his personal information page 13. The logged-in user modified his personal information. 14. The logged-in user logged out of the system, and the session ended. | Yes | - |

Table 8: 5.2 Farrah integration test plan

As shown in Table 7, all the system components have successfully passed the test cases, confirming that the modules work together smoothly and fulfill the required user functionality.

## User Acceptance Testing

In this section our goal in conducting user acceptance testing was to identify our true target audience, test some realistic scenarios to ensure we met their requirements, and explore its effectiveness in real life.

To conduct this test, we selected 10 participants from our target audience who had basic website knowledge, a basic understanding of English, and an interest in travel and natural places.

First, we talked about our website and then tested each participant individually in a quiet space. We gave them around two minutes to explore the site in general. Then we presented them with several tasks to complete, including registration, logging in, searching, exploring information about the destination, creating and editing schedules, writing reviews about the destination, and finally logging out. After completing the tasks, we distributed a form containing 17 questions, five of them related to the participant and 12 related to the website's functionality, design, and user satisfaction. Each participant completed the form, offering suggestions and improvements, and pointing out any shortcomings.

Regarding the participants' demographic information’s, we collected information on their age, gender, educational level, travel style, and travel experience.

The demographic results from the pie chart are summarized as follows:

Figure 13: 5-3 Demographic Participants Information’s

Gender Distribution:

The demographic data of the participants shows a gender distribution, with females comprising approximately 70% and males approximately 30%. This indicates that females are relatively more numerous than males. (See Figure 12)

Age Groups:

The proportion of participants aged 16–20 and 25+ was equal.

However, the largest proportion, estimated at approximately 40%, was between 20 and 25 years old. (See Figure 12)

Educational Level:

The highest percentage, 60%, held a bachelor's degree, followed by 20% who had a high school or less. The lowest percentage, 10%, was for those with a diploma, master's degree, or doctorate. This indicates a significant disparity in the education level of the target audience. (See Figure 12)

Travel Style:

The largest percentage, 70%, was for planned travel, indicating that most of our website users were looking for a travel plan. (See Figure 12)

Travel Experience:

The percentage was higher among beginners compared to travel experts, at 60% (See Figure 12)

Then we present a detailed analysis of the responses of participants who evaluated the website's usability and functionality during the user acceptance testing phase.

The questionnaire results are summarized as follows:

Ease of navigation:

90% of participants confirmed that the website was easy to use and navigate. Only 10% expressed slight hesitation, indicating that the user interface was intuitive and easy to use overall. (See Appendix D: User Acceptance Testing Figure 18)

Visual design appeal:

Most participants (90%) confirmed that the website was visually appealing and well-designed, indicating that the user interface was well-received by users. Only one participant expressed a neutral opinion. (See Appendix D: User Acceptance Testing Figure 18)

Design and colour rating:

Participants rated the website's design and colours on a 5-point scale. The results showed that 50% of participants rated the website 5, 30% rated it 4, and 20% rated it 3. The average rating was 4.3 out of 5, which is a high rating and indicates their satisfaction with the website's visual design (See Appendix D: User Acceptance Testing Figure 18)

User Confidence:

70% of participants expressed confidence, while 30% expressed uncertainty. No participants indicated they needed assistance. This reflects an overall positive user experience. (See Appendix D: User Acceptance Testing Figure 18)

Registration/Login Process:

All participants (100%) agreed that the registration and login processes were smooth and simple. (See Appendix D: User Acceptance Testing Figure 18)

Clarity of Destination Reviews:

All participants (100%) reported that the destination reviews were clear and helpful. (See Appendix D: User Acceptance Testing Figure 18)

User Satisfaction with Destination Information:

90% of users confirmed that the destination information provided on the website was sufficient to satisfy their curiosity. Only one user expressed a neutral opinion. (See Appendix D: User Acceptance Testing Figure 18)

Filtering and Sorting Efficiency:

80% of users found the filtering and sorting options helpful, while 20% chose "maybe," meaning the feature met expectations overall but could be improved. (See Appendix D: User Acceptance Testing Figure 18)

Schedule Functionality:

90% of users experienced no problems creating their schedules. Only one participant expressed uncertainty and reported there was no destination on the schedule, so we take it in concern, this means the overall efficiency of the scheduling function are good. (See Appendix D: User Acceptance Testing Figure 18)

Completing the requested tasks without errors:

80% of participants were able to complete the requested tasks without encountering any system errors. However, 20% reported encountering minor problems, indicating areas for improvement. (See Appendix D: User Acceptance Testing Figure 18)

Recommendation Likelihood:

The response was based on a score from 0 to 10. Most participants selected a score of 8 to 10, which is a good probability of recommending the site to others. Two participants selected scores of 6 and 7 as their likelihood of recommending the site. (See Appendix D: User Acceptance Testing Figure 18)

Website User Satisfaction:

The response score ranged from 0 to 10, with all participants selecting a score of 8 to 10. This indicates users' satisfaction with their overall experience with our website. (See Appendix D: User Acceptance Testing Figure 18)

Finally, the questionnaire results indicate a high level of user satisfaction with the website's ease of use, visual appeal, performance, and clarity of content. No critical issues were detected, and most users completed their tasks confidently and without errors.

## Discussion

In this section, we interpret the results obtained from the User Acceptance Testing (UAT) that was conducted in the previous section.

The UAT's findings indicated that system usability and user satisfaction were generally high. Feedback about the website's main features, visual attractiveness, and simplicity of navigation was generally positive, and participants were able to finish most tasks without any problems. Our UI/UX design efforts were effective, as evidenced by the fact that 90% of participants thought the website was easy to use and that the same amount gave the design a positive rating.
        Although the promising results, a few customers reported regarding small problems, including a destination not showing up in the schedule or confusion when utilizing specific features. These results emphasize how crucial it is to test in a variety of settings and user experiences. Additionally, they highlight minor usability issues that can be fixed in upcoming releases.

The testing process was helpful in collecting useful feedback from users. We carried out the test in a quiet place and guided each user through the tasks, which allowed us to watch how they used the website and spot any problems. The questionnaire we used made it easier to get similar feedback from everyone. However, the process could be improved by giving users more time to explore the website on their own, or by letting them use it without any help at first. This would help us see how easy the website is to use without instructions.

For NFRs the table below evaluates whether each NFR was met during the testing phase:

| NFR | Evaluation |
| --- | --- |
| Usability | Fully met — Users found the system easy to use and navigate. |
| Performance (Speed) | Mostly met — The system responded mostly quickly, and tasks were completed smoothly. |
| Reliability | Mostly met — The system worked as expected for most users. One participant faced a minor issue where a destination did not appear in the schedule. This will be reviewed and resolved. |
| User Satisfaction. | Fully met — Participants gave high satisfaction ratings based on their experience. |
| Accessibility | Partially met — The system was usable by our test group, but further testing is needed to ensure accessibility for users with disabilities. |
| Security | Met — Basic authentication features (registration and login) worked correctly during testing. |

Table 9: 5.4 Evaluation of NFRs.

This evaluation shows that while the core experience of the website was successful, there is room for improvement in reliability and accessibility.

Overall, the results were excellent. For most users, the system was successful in providing a satisfactory user experience. The functionality and design served their intended purpose, and the testing verified that the website satisfies important objectives including user satisfaction and usability. However, small technical issues and user uncertainties show that the system still has space to grow in terms of robustness and user support.

Based on the findings from the user acceptance testing and system evaluation, several enhancements can be made to improve the overall user experience and ensure long-term success of the system. One key recommendation is to expand the website by adding more destinations within Saudi Arabia. Additionally, providing tooltips or a simple “getting started” guide can help new users feel more confident when using the website, especially those who showed slight hesitation during testing. Accessibility testing is another important area for improvement. To ensure the platform is inclusive and usable for all users, it should be tested using assistive technologies such as screen readers or keyboard-only navigation. Finally, although the system performed well during testing, future phases should include performance load testing to evaluate how the website handles increased traffic and multiple users interacting at the same time. These improvements will help enhance usability, accessibility, and scalability, making the platform more reliable and effective for a broader audience.

Chapter 6: Conclusion and Future Work

## 6.1 The conclusion

In conclusion, As Saudi Arabia's tourism industry continues to grow under Vision 2030, there is a growing need for platforms that go beyond conventional tourism and highlight the country’s hidden natural gems. Our website "Farrah" was developed to meet this need offering an easy-to-use platform that transforms how both locals and international tourists discover, plan, and enjoy nature-based travel within the Kingdom.

Our "Farrah" document provides a thorough overview of the software development life cycle, from defining the problem to producing a functioning and user solution, and the product itself. Including its vision, roadmap, objectives and scope. The "agile" approach-specifically the Scrum framework - allowed us for a flexible, iterative, and user-focused development process. Additionally, we covered domain analysis, background and literature review.

During the requirements engineering section, we conducted requirement elicitation and analysis through interviews and questionnaires, allowing us to better understand user needs and expectations. We identified system users, presented the use case diagram and defined user stories to build a meaningful backlog and acceptance criteria to ensure that each feature aligned with user needs and expectations.

The design, development, and testing stages were carried out with a focus on making sure the platform is scalable, easy to use, and maintainable.

"Farrah" website is expected to have a clear impact on the tourism sector, both within Saudi Arabia and internationally. The platform aims to make natural and touristic destinations across the Kingdom more accessible in an organized and user-friendly way, and it will support the enhancement of user experience and raise awareness of lesser-known locations.

Locally, Farrah will support Saudi Arabia’s Vision 2030 by promoting domestic tourism and encouraging residents to explore natural destinations such as AlUla, NEOM, and the Empty Quarter (Rub’ al Khali). In 2023, more than 81.9 million domestic trips were recorded [5], and the Kingdom aims to create over 1.6 million tourism-related jobs by 2030 [6]. By highlighting under-visited areas and offering simple planning tools, Farrah will help increase interest in local tourism and contribute to achieving national goals.

Globally, Farrah will assist international visitors in discovering the Kingdom and planning their trips more efficiently and smoothly. With over 27 million international visitors in 2023 [7], and an ambitious target of 70 million by 2030 [8], the platform will support this growth through a smart user experience and customized content that showcases Saudi Arabia’s rich culture and diversity.

Overall, Farrah will serve as an effective tool that connects people to places and opens new opportunities for sustainable tourism both within and beyond the Kingdom.

During the software development process, several challenges and obstacles were encountered that impacted progress and required problem-solving. One major difficulty was storing and retrieving calendar entries as events; managing and displaying calendar data in a consistent and functional manner proved to be more complex than expected. Additionally, sourcing reliable information and high-quality photos of tourist attractions was challenging, as many resources lacked sufficient detail or visual appeal. Another issue arose with the personalized plans designed for our users — when a user deleted data and reloaded the page, the table unexpectedly reappeared, indicating a flaw in data persistence or cache handling. Furthermore, the table allowed users to select start dates in the past, which was not intended and required additional validation. Integrating the weather and map APIs also posed a significant challenge, as these technologies were entirely new to the team and required a learning curve to implement effectively. However, through research, cooperation, and working closely as a team, we were able to overcome all these obstacles with great success, turning each challenge into a valuable learning experience and significantly improving the final product.

The system currently has a few limitations that could affect its accessibility and overall user experience. One significant limitation is its lack of offline functionality; users must have a stable internet connection to access most features, including maps, weather updates, and tourist information. This can be inconvenient for travelers who may not always have reliable internet access, especially in remote or international locations. Additionally, while the system supports English, it does not offer multi-language support beyond that, which may limit its usability for non-English-speaking users. Expanding language options in the future would help make the system more inclusive and accessible to a wider range of tourists from different linguistic backgrounds. Another limitation is the current absence of a booking feature for events held at the listed destinations. Adding the ability to view and reserve tickets for local events would significantly enhance the platform's practicality and provide users with a more comprehensive travel planning experience.

The main contribution to the project

Farrah offers natural travel destinations to tourists and those interested. Its most important contribution is the ability to create a travel schedule, where users can do things like:

- Users can create a schedule based on the region they will visit, the duration of the trip, and the activities they are interested in.

- The schedule is displayed in a calendar, where they can see the destination's start and end time and the days they will spend.

- They can also edit, delete, and add destinations to their calendar by either dragging and dropping them or clicking and editing them.

- By clicking on a destination, they can see an image, a description, and a link that directs them to the destination's page to read more.

- They can download the selected schedule to their personal calendar on their device.

- They can also view details about their destination from MySchedule page by clicking "Read More."

- The destination is displayed with details that satisfy their curiosity, such as weather conditions, location, description, reviews, estimated time spent there, and activities they can do.

- After editing, the schedule is saved once to reduce server load and improve performance.

- The schedule data is stored in MySQL for future reference.

These features provide the best experience for creating pre-visit planning schedule.

## 6.2 Future work

In this section we will discuss our plans to improve our website in the future.

Firstly, based on participants' suggestions, we have taken them into consideration for future work, including:

- Expanding the website to add more destinations within Saudi Arabia.

- Providing simple tips and guidelines to help new users feel more confident using the website.

- Accessibility testing to ensure the platform is inclusive and easy to use for all users, such as screen readers or keyboard-only navigation.

And we are looking forward to adding some features and functionality, such as:

- AI suggestions based on user preferences.

- Providing a multi-language system that facilitates access for all types of users.

- Providing a booking service for future events, including desired destinations during the trip, to provide optimal user experience.

- Enabling users to publish their travel schedule and suggest it to others, who can download and edit it.

- Providing shared schedules for groups of users to edit the schedule together.

- Providing an app for our website so users can use it offline.

- Sending notifications and messages to users to alert them to their travel schedule or discover a new destination.

- Considering providing an interface for premium users to add unknown destinations.

By taking these improvements and developments into account, we can achieve the best user experience.

# 7  References:  ‌

[1] Vision 2030, Saudi Arabia’s Vision 2030, Feb. 2025. Available: https://www.vision2030.gov.sa/ar/explore/projects

[2] Visit Saudi, Official Saudi Tourism Website, Feb. 2025. Available: https://www.visitsaudi.com/en

[3] Saudi Discovery, Saudi Discovery Travel Platform, Feb. 2025. Available: https://saudidiscovery.com/home

[4] LMS KSU, System Modeling (Context and UCD). Available:  https://lms.ksu.edu.sa/bbcswebdav/pid-12143803-dt-content-rid-192620150_1/courses/Merged_IT320_52856_11_462/Lect-7-System%20Modeling%20%28contetc%20and%20UCD%29.pdf

OpenAI, ChatGPT Language Model Assistance, Feb. 2025. Available: https://chat.openai.com

[5] Statista, Number of domestic tourist trips in Saudi Arabia in 2023, by purpose, 2024. Available: https://www.statista.com/statistics/1319900/saudi-arabia-domestic-tourists-trips-by-purpose/

[6] Saudi Ministry of Tourism, National Tourism Strategy, Ministry of Tourism. Available: https://mt.gov.sa/about/national-tourism-strategy

[7] Saudi Press Agency, Saudi Arabia welcomes over 27 million international visitors in 2023, Saudi Press Agency, Jan. 2024. Available: https://www.spa.gov.sa/en/N2055105

[8] Skift, Saudi hits record tourist arrivals, needs faster pace to reach 70 million target, Jan. 2025. Available: https://skift.com/2025/01/24/saudi-hits-record-tourist-arrivals-needs-faster-pace-to-reach-70-million-target/

# 8  Appendix

Appendix A (Interview):

Interview questions:

- Tell me about your visits to natural places in Saudi Arabia, how many times do you visit these places per month?

- Have you ever explored a new natural area without any prior knowledge about it? Tell me about this experience.

- When planning a trip to a natural destination, what factors or details do you focus on more than others?

- What activities do you enjoy most when visiting natural places? And why do you prefer them?

- What are the biggest challenges you face when planning a visit to a natural destination?

- How important are recommendations and reviews from others for you when planning trips?

- Do you have any ideas or suggestions that you think might be useful in improving our site in the future and making it more useful to you?

Figure 14: 8-1 Interview’s Transcription for first Interviewee.

Figure 15: 8-2 Interview’s Transcription for second Interviewee.

Figure 16: 8-3 Interview’s Transcription for third Interviewee.

Figure 17: 8-4 Interview’s Transcription for fourth Interviewee.

Appendix B (Questionnaire):

Link: FARRAH-questionnaire sheet

Questions:

- How many times do you visit natural destinations per month?

- Have you ever used a tour guide?

- What platforms do you use to search for travel destinations?

- Have you visited a natural place based on a recommendation from a friend or close people?

- Do you check recommendations and reviews before traveling to a new destination?

- ‏After planning your trip, did you face any difficulties following the schedule as planned?  If "yes", how did this happen?

- What features or functionalities do you think would enhance a tourist website, and why?

Appendix C (Jira Backlog):

Figure 18: 8-5 Product Backlog of FARRAH website in Jira.

Appendix D (User Acceptance Testing):

- Link: FARRAH-User Acceptance Testing form

- Questions:

1.Was the website easy to use and navigate?

2.Did you find the website visually appealing and well-designed?

3.How do you rate the website's design and colors?

4.Did you feel confident using it without needing additional assistance?

5.Was the registration/login process smooth?

6.Was the destination review clear and helpful?

7.Did the destination information satisfy your curiosity?

8.Were the filtering and sorting options helpful?

9.Did you encounter any problems while creating your trip schedule?

10.Were you able to complete the tasks without any errors?

11.How likely are you to recommend the site to others?

12.Overall, how satisfied are you with the website?

- The result graphs:

Figure 19: 8.6 Graphical result of the questionnaire

Appendix E (Important links):

- Git-Hup link: FARRAH GitHub link .

- Jira link: Instructor invitation link .